A full-cycle software engineering studio — we design, build, and operate market-leading digital products.

Initial Technical Proposal

Home Beauty Services Platform

| Document title | Initial Technical Proposal |
| --- | --- |
| Client / Project | Mrs. Nora Suleiman / Home Beauty Services Platform |
| Document ID | SLT-PRO-2026-051 |
| Version | v1.0 |
| Issue date | 18 June 2026 |
| Prepared by | Eng. Hassan Gomaa — Chief Technology Officer |
| Reviewed by | Eng. Adel Ahmed Fathelbab Morsi — Executive Director |
| Project status | Prospect — initial proposal (unconfirmed) |
| Classification | Client Confidential |

This proposal is valid for ١٤ days · Prospect — initial proposal (unconfirmed)

|  | Verify document authenticity Scan the QR code or open the link to confirm this is an official Smart Lead Tech document Document ID: SLT-PRO-2026-051 Status: Verified — authenticity confirmed Official document registry · client 2FA https://smartleadtech.com/verify?id=SLT-PRO-2026-051 |
| --- | --- |

In the name of Allah, the Most Gracious, the Most Merciful

Peace be upon you,

We thank you sincerely for your time and trust in Smart Lead Tech, and we pray this cooperation becomes a successful partnership serving your vision and independent beauty professionals.

Following our meeting on 17 June 2026, we studied the initial requirements for the Home Beauty Services Platform — a digital marketplace connecting clients with freelance home beauty providers (makeup artists, hairstylists, nails, and more), with integrated booking, payment, and messaging.

1. Project Understanding & Vision

You clarified the goal is not a traditional salon system but a platform for **independent providers** who serve clients **at home** — **women-only** audience, launching in Saudi Arabia with optional later expansion (Kuwait and beyond).

Client priorities

•  Rapid growth and downloads in KSA — focus on user acquisition.

•  Instant provider onboarding without approval queues (Instagram/Snapchat-style).

•  Avoid heavy monthly subscriptions on providers or clients.

•  Readiness before the holiday season.

•  Ability to add modules and expand later without rebuilding from scratch.

Smart Lead Tech team

•  Eng. Hassan Gomaa — Chief Technology Officer — technical leadership and delivery.

•  Eng. Adel Ahmed Fathelbab Morsi — Executive Director — Smart Lead Tech; KSA market coordination and executive oversight.

2. Revenue Model (Platform Configuration)

Multiple revenue models were discussed — the system is built so you control settings from the admin dashboard without code changes. Year-one priority: **user acquisition** over direct revenue.

| Model | Description |
| --- | --- |
| Transaction commission | ~1–2% on payment — configurable per provider |
| Tiered commission (admin) | Different rates by provider level (beginner / mid / established) — as discussed |
| Search visibility packages | Silver (2–3 days) · Gold (5 days) · Platinum (10 days) — higher search ranking |
| Sales points | Example: every SAR 1,000 sales = 100 points redeemable for ads or boosted visibility |

Values above are meeting examples — final policy is set in the approved SRS.

3. Booking & Service Flow

Based on the meeting, the end-to-end flow is as follows:

1.  The client selects a service type (makeup, nails, hair, etc.) — a specialist provider is matched.

2.  Booking confirmed in-app with upfront or partial payment per approved policy.

3.  Automatic in-app notification: booking confirmation + location + appointment details.

4.  QR code for verification when the provider arrives or the session starts.

5.  In-app chat with persistent conversation history.

6.  Additional services during the visit are added to the final invoice.

7.  Remaining balance settlement and final receipt via the app.

4. Scope — Phase 1 (MVP)

1. Customer mobile app

•  Phone + OTP login.

•  Search providers by location and specialty.

•  Full profiles: portfolio, services, pricing, ratings.

•  Book appointments with specialty-based matching.

•  Online payment (deposit / partial / final).

•  Chat with provider (saved history).

•  In-app booking confirmation, location, and QR.

2. Provider app / interface

•  Instant registration — immediate profile activation, no admin approval queue.

•  OTP verification.

•  Full profile page: services, pricing, portfolio gallery, availability.

•  Manage bookings, chats, and payments.

3. Admin dashboard

•  User management (clients and providers).

•  Bookings, payments, and reports.

•  Commission % per provider tier (beginner / established).

•  Visibility packages and points system.

•  Content and notification management.

4. Integrations & web

•  Mobile OTP + push booking notifications.

•  Payment gateway (one approved provider in SRS).

•  Responsive web portal (indexable on Google).

•  iOS and Android mobile apps.

5. Out of Scope — Phase 2 (optional)

•  Nafath / Elm national ID verification.

•  KSA-only hosting (Riyadh).

•  POS payment terminal hardware bundles.

•  Haraj app (separate project).

•  Telegram AI training bot (separate quote).

•  Geographic expansion (Kuwait, Qatar, Egypt) — after KSA launch.

6. Optional Add-ons

| Item | Estimate |
| --- | --- |
| Telegram AI bot for training courses | ~USD 600–700 |
| Bundle discount if Haraj app is awarded | Quoted when Haraj scope is provided |

7. What's Included

Software development

•  Mobile app (iOS/Android) + backend + admin + responsive web.

•  OTP and push notification integration.

•  One payment gateway integration.

Delivery

•  Full source code, project files, and databases.

•  Basic operations documentation.

Publishing

•  Assistance publishing to Google Play and App Store.

•  Assistance setting up the production environment.

8. Exclusions

•  Hosting and server costs.

•  App store fees.

•  Payment gateway fees.

•  Nafath / Elm / KSA-only hosting (Phase 2).

•  Haraj app and training bot (separate quotes).

These costs are borne directly by the client unless stated otherwise.

9. Expected Timeline

After final SRS sign-off, proposed duration is **35 working days** — dedicated team and accelerated track aligned with the holiday season.

| Phase | Duration |
| --- | --- |
| Gap analysis & SRS | 3–4 working days |
| UX/UI design | 4–5 working days |
| MVP dev (mobile + backend + admin + web) | 22–24 working days |
| Testing & UAT | 4–5 working days |
| Deploy & launch support | 2–3 working days |
| Total | 35 working days |

10. Investment

| Item | Value |
| --- | --- |
| Mobile app (iOS/Android) | Included |
| Backend & admin dashboard | Included |
| Responsive web portal | Included |
| Payment gateway integration | Included |
| Testing & deployment | Included |
| Total project value | USD 3,000 |

Phase 1 (MVP) total: USD 3,000 only (three thousand US dollars).

11. Payment Terms

•  First payment when work begins and SRS is approved — covers UI/UX, dashboard, and APIs.

•  Second payment on mobile app delivery and third-party integrations.

•  Third payment (balance) on project completion before final handover.

•  Payments shall be transferred to the bank account in the appendix below.

| Installment | Amount | Scope |
| --- | --- | --- |
| First payment | USD 1,500 | UI/UX · dashboard · APIs |
| Second payment | USD 700 | Mobile app · third-party integrations |
| Third payment | USD 800 | Balance on project completion |

12. Quality Assurance & Security

Security testing

•  OTP verification and user permissions.

•  Personal data protection review.

Performance testing

•  Booking and payment flow under load.

•  Readiness report before official launch.

13. Next Steps

Smart Lead Tech

•  Deliver this proposal and review your reference model when received.

•  Prepare SRS document for approval.

Client

•  Send the complete reference model/screens for the app.

•  Approve SRS and first payment to start before the holiday season.

Closing

We pray for a successful partnership on your home beauty services platform and a product that serves independent professionals in the Kingdom.

With highest respect and appreciation.

Signatures

| Smart Lead Tech Eng. Hassan Gomaa — Chief Technology Officer Eng. Adel Ahmed Fathelbab Morsi — Executive Director Signature: ____________ Date: ____________ Email: help@smartleadtech.com Phone: +20 102 201 4671 Web: smartleadtech.com | Client Mrs. Nora Suleiman Kingdom of Saudi Arabia Signature: ____________ Date: ____________ |
| --- | --- |

Appendix A — Beneficiary Bank Details (Adel Ahmed Fathelbab Morsi)

Project payments for SLT-PRO-2026-051 shall be transferred to the following account:

•  Account holder: Adel Ahmed Fathelbab Morsi

•  Beneficiary nationality: Egyptian

•  Bank: National Bank of Egypt

•  Country: Egypt

•  SWIFT: NBEGEGCX064

•  Branch number: 064

•  Branch name: Al Omrania

•  IBAN: EG750003006450015728676000200

•  Transfer type: International wire transfer

•  Payment reference: SLT-PRO-2026-051

Source: v2/assets/bank-accounts/adel.json — default invoice beneficiary account.

Document v1.0 — initial proposal based on discovery meeting with Mrs. Nora Suleiman (17 June 2026).